A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Storypoint -5 (1,2,3,5)

Sprint 1

Data Collection (Epic 1)

- Gathering Historical Weather Data (USN1) – 2

- Loading Dataset into Python (USN2) – 1

Data Preparation (Epic 2)

- Handling Missing Values (USN3) – 3

- Feature Selection & Engineering (USN4) – 3

- Data Cleaning and Encoding (USN5) – 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Epic 3: Model Development

- Train Decision Tree Model (USN6) – 2

- Train Random Forest Model (USN7) – 2

- Train KNN Model (USN8) – 2

- Train XGBoost Model & Compare Accuracy (USN9) – 4

Epic 4: Web Application Development

- Develop Flask Web Application (USN10) – 5

Epic 5: Testing & Deployment

- Model Testing and IBM Cloud Deployment (USN11) – 5

Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

Sprint 1 = 12

Sprint 2 = 20

Total Story Points = 32

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints

Velocity = 32 / 2 = 16 Story Points per Sprint

Your team's velocity is 16 Story Points per Sprint.